## Slide 1: Review of NA61 Softwre Upgrade Proposal

## Slide 2: Mandate
The NA61 experiment is contemplating to rewrite its fortran software in modern technology and are requesting resources from CERN to achieve this.
SFT is asked to conduct a short review of the project and advise CERN management on its feasibility.
More specifically, the review panel is asked to consider whether sufficient time and resources are available to complete the migration of the software given the current plans for operating the experiment in the future (2014/2015).
Another consideration will be the availability of people with the required skills e.g. given the complexity of the reconstruction code, in particular that of the TPC.
Finally the review is asked to consider whether othermore pragmatic approaches would be feasible for guaranteeing long-term maintenance of the current code, such as using virtualisation technology.

## Slide 3: Interpreting the mandate
We need to understand the scope and scale of the tasks that need to be implemented and whether there is sufficient skilled manpower available to do the job

## Slide 4: Organisation of review
Setup a small review team comprising members of SFT:
  John Harvey - chair
  Pere Mato – application frameworks in experiments
  Benedikt Hegner – software development infrastructure
  Gabriele Cosmo – event simulation (Geant4)
  Fons Rademakers – core libraries (ROOT)
Collect questions (see following slides)
Organise review session with presentation(s) and discussion
  Now looking for a free room one afternoon starting from Feb 7th
  Open to anyone, in particular NA61 and SFT members
Produce a short report prepared by review team with recommendations as soon as possible following session

## Slide 5: Set Context
Give status of NA61 detector and future running plans
what is scale and scope of current software that is to be re-implemented and what are motivations for changing it?
are there new requirements that will require new software to be written for NA61 e.g. new detectors, handing of conditions data, event visualisation etc?
what are cpu/storage requirements of main applications?
show slide on computing model in terms of dataflow and processing steps, use of databases if appropriate, processing latency requirements etc.

## Slide 6: Migration Strategy
Outline plan for transitioning from current to new software
Show timeline and steps involved
are the various components be treated independently or must everything be done in one step?
Explain role of wrappers giving some details of design and complexity
What is impact of any increase in package dependencies (i.e. for both old and new software) during the migration?

## Slide 7: Core software
are changes planned to the client server processing architecture?
what application framework has been chosen? Pierre Auger? Which others were considered?
what core libraries will the new C++ implementation be based on? i.e. explain how you can benefit from re-use of existing software packages
Give some details on critical components such as the plans for the event data model, geometry model etc.
what has been developed already (or can be reused from elsewhere) and what still needs to be developed?

## Slide 8: Reconstruction
what changes are planned to the design and implementation of reconstruction algorithms?
is there detector/physics expertise available to manage this?
what's involved in adapting to the new event data model?
describe the flexibility required in the new software to evolve the software to new requirements e.g. adding new detectors etc.

## Slide 9: Simulation
how will migration from Geant3 to Geant4 be managed?
are there plans to use specific tools, like VMC?
what is persistent representation of geometry?
  needs to be easily modifiable e.g. xml
what is the current status of any attempts you have already made to simulate with Geant4?
What are the physics requirements in terms of precision needed in the simulation?
What are the production requirements in terms of #events, cpu and storage requirements?

## Slide 10: Analysis
what is the impact of the new event model on analysis?
What will be the impact of changes on the ability of physicists to do physics analysis?

## Slide 11: Build, debug, test and validation
can you tell us what tools you use to support the development e.g. code repository, build tools etc?
what are the plans for providing a test/validation framework?
do you have acceptance criteria for defining when the validation is complete in terms of physics observables, statistical precision, event by event comparisons etc.
who will sign-off that validation is completed and old software can be deprecated?

## Slide 12: Miscellania
what are the platform dependencies now and in future and what role do you see for using virtualisation for managing these?
have alternative approaches been considered for ensuring long-term maintainability of the NA61 software?
what would be the impact of not doing this project?
do you have specific requests for support from the SFT group?
  See - https://sftweb.cern.ch/
  Let us know if you need a presentation from us before the review on how we interact with the other experiments, and what software components and services we provide

## Slide 13: Workplan
Please give us whatever exists in terms of a workplan e.g.
  list of tasks to be completed (WBS)
  manpower required in terms of FTE*years
  people available - in terms of skills, experience and time they can devote to the project
  schedule and major milestones
Given timescales are tight it would be interesting to know how progress will be monitored